| Process Objectives | To design, develop, and deploy ERP modules using Figma (UI), GitHub (dev/release/main branches), Jira, and Azure, ensuring alignment with business requirements after design approval by units. |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Process owner | Head Of ERP |  |  |  |  |  |  |  |
| Section/Unit | ERP Unit |  |  |  |  |  |  |  |
| Process Inputs | Input Sources | Out Puts | Output receiver | Activities | Criteria/Controls | Responsibility | Resources Required | Flow Chart |
| Business Requirements | COE/ HR/PROCUMENT/ACCOUNT UNITS | Functional Specifications | CESLERP Team | Start: Assign module to a dev team (4 teams) & create Jira task | Agile (Scrum) | CESLERP Lead | Visual Studio, VS Code, Git Hub, Jira, Microsoft Team, Figma |  |
| Consultant Review Notes | External Consultant (via MS Teams) | Updated Requirements | Dev Team | Activity 1: Conduct requirement analysis + consultant sync | Feedback incorporated | Dev Team |  |  |
| UI Design (Figma) | UI/UX Team (via Figma) | Approved Mockups | Dev Team | Activity 2: Design UI in Figma | Client requirement | UI Designer |  |  |
| Architecture & DB Design | Solution Architects | Technical Blueprint | Dev Team | Activity 3: Finalize DB schema + API design | Scalability Review | Team Leader |  |  |
| System Design | CESLERP Architects | Technical Design | Dev Team | Activity 4: Create GitHub repo + branches (1 per dev) | Git Flow Strategy | Dev Team Lead |  |  |
| Development Code | Dev Team (GitHub Branches) | Module Codebase | QA Team | Activity 5: Develop features in branches + daily standups (MS Teams) | Code Reviews (Pull Requests) | Dev Team |  |  |
| Testing | QA Team | Test Reports | Dev Team | Activity 6: Unit Testing + Jira deadline tracking | Test Coverage ≥ 90% | QATeam |  |  |
| Deployment | Dev Team | Live Module | End Users | Activity7: Merge dev→ Release → Azure Live | Zero Critical Bugs | CESLERP Lead |  |  |
| Hotfixes | Users (Feedback) | Patched Release | release branch | Activity 8: Fixes → release → main → Live | GitHub Actions |  |  |  |
| User Feedback | End Users | Enhancement Requests | CESLERP Team | Activity 9: UAT + consultant validation (MS Teams) | End User Criteria | CESLERP Lead |  |  |
| Documentation | Technical Writers(Dev Team) | User Manuals | Dev Team | Activity 10: Update Manual + handover | 100% Docs Complete | Dev Team |  |  |
| Retrospective Notes | Review (MS Teams) | Lessons Learned | CESLERP Team | Activity 11: Jira Sprint Report + deadline review | Improvement Plan | Dev Team |  |  |